## Slide 1: The agile inception deck
Worth To Buy
RAID: Shadow Legends
&
Nord VPN

## Slide 2: Why are we here?
It is a free!
Social platform for people to connect.
Informative and unbiased.
Social Platform

## Slide 3: The elevator pitch
We are here for the gaming community,
Who are in search of good games and connecting with other people,
The Worth To Buy,
Is a Forum and a Review Website in one,
That provides valuable information to our target audience and connects people,
Unlike other review websites,
Our project is unbiased and friendly.

## Slide 4: Product box
Connect with people | Provide honest game reviews
Use our forums to state your own opinions | User friendly website

## Slide 5: The not list
IN | OUT
Social platform | Deterrents to cyber bullying
Reviews | An information help desk
User friendly website | 
Simple Design | 
UNRESOLVED

## Slide 6: Our project community
Your core team
Management Group
Testing Group
Gamers & Forum Posters

## Slide 7: Technical solution
Technologies
HTML, CSS, JavaScript
Bootstrap
Risks
Bugs
Communication between members

## Slide 8: What keeps us up at night
1. How much the project will cost.
2. Not fulfilling it by the deadline.
3. Loosing supporters/community.

## Slide 9: The a-team
# | Role | Competencies/Expectations
1 | Product Owner | Assigns jobs to the rest of the team.
1 | Scrum Master | Responsible for managing the team. Making sure everyone has things to do.
1 | Tester | Tests the website’s features to make sure everything is set up as planned.
2 | Software Engineer | HTML, CSS, JavaScript, Bootstrap. Design + Build the website.

## Slide 10: How big?
1. Planned Construction - ¬ 2 months
2. Testing – 1 week
3. Training – 2 weeks

## Slide 11: Trade-off sliders
Sliders | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
Sliders | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | Moderated Website
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON

## Slide 12: The first release
Ship it!
Construction
UAT
Training
~4months
1 wk
1 wk
5 people, 4 months, €200